SCOPE OF WORK

Drifter Enhancement Program

Phase 2 — Real Enforcement

| Prepared for | Theohox / Drifter Project |
| --- | --- |
| Prepared by | Claude — Engineering Analysis |
| Date | May 2026 |
| Version | 1.0 — Based on source audit of commit HEAD |
| Current State | v0.2.0-alpha · 35 checks · 113 tests · 100/100 drift score |

Executive Summary

Drifter has a sound architecture, a coherent document type system, and a well-tested core. The gap between its stated model — enforced agent discipline — and its actual runtime behavior comes down to one structural problem: the behavioral enforcement layer requires agents to voluntarily call drifter log, and there is no mechanism to compel that. This SOW closes that gap across four phases, adding MCP-native tool interception, a real-time pre-execution shell guard, cross-session digest intelligence, and a public plugin ecosystem.

# 1. Current State Findings

The following issues were identified through direct source audit of all files in src/drifter/, plugins/, tests/, and configuration files.

| Finding | Detail | Severity |
| --- | --- | --- |
| Honor-system session log | Behavioral checks (ReadBeforeWrite, TestAfterWrite, etc.) read from .drifter/session.log, populated only when the agent explicitly calls drifter log. An agent that never logs produces an empty file; all four behavioral checks return zero issues by design. | Critical |
| Step 6 always passes | Pre-flight Step 6 (Grep for Existing Code) is hardcoded to passed: True with a comment: '# informational only — can\'t enforce'. The 7-step pre-flight is actually 6 enforced + 1 reminder. | High |
| Audit reads bash_history | drifter audit reads ~/.bash_history retroactively — after damage is done — using a buffer that\'s often stale or disabled. AgentSelfAuditCheck has history_path disabled by default per its own test suite. | High |
| GitCommitApprovalCheck is a convention | The check passes if the last commit message contains [APPROVED BY...]. Any cooperating or confabulating agent can satisfy this trivially. No cryptographic or out-of-band approval chain exists. | Medium |
| MCP plugin is a stub | plugins/mcp-server/ contains only a README. The README comparison table credits Drifter with features that don\'t exist yet. | Medium |
| Check count mismatch | 35 check classes exist in source; README and manifest declare 33. ClaimSyncCheck would catch this if run — which is the correct self-referential behavior, but the README is currently wrong. | Low |
| pyproject.toml wrong URL | Homepage links to github.com/hox/drifter, not github.com/Theohox/Drifter. | Low |

# 2. Enhancement Program Overview

The core philosophy does not change: scripts + structure > words. Every enhancement in this SOW must preserve that principle. No feature that requires agent cooperation to enforce belongs in the enforcement layer.

| Phase | Name | Deliverable Summary | Timeline |
| --- | --- | --- | --- |
| Phase 2 | Real Enforcement | MCP server + pre-execution shell guard + session log auto-population | Weeks 1–3 |
| Phase 3 | Intelligence Layer | Cross-session digest indexing + semantic search + pattern memory | Weeks 4–6 |
| Phase 4 | Ecosystem | Plugin API, CI/CD hardening, IDE integrations, PyPI release | Weeks 7–9 |
| Phase 5 | Observability | Drift trend dashboard, team audit, multi-repo federation | Weeks 10–12 |

# 3. Phase 2 — Real Enforcement (Weeks 1–3)

Phase 2 is the highest-priority work. It converts the honor-system session log into an automatically populated audit trail by implementing an MCP server and a pre-execution shell guard that intercepts tool calls before they reach the filesystem.

## 3.1  MCP Server Plugin (PLUG-002)

The MCP server exposes Drifter's enforcement layer as a set of tools that Claude Code, Cursor, and any MCP-compatible agent can call. Crucially, it also acts as a transparent proxy: every tool call the agent makes is intercepted, logged to session.log, classified against dangerous_patterns.toml, and either passed through, warned, or blocked before execution.

### Deliverables

- plugins/mcp-server/server.py — FastMCP-based server exposing the full Drifter CLI surface as MCP tools

- plugins/mcp-server/interceptor.py — Tool call proxy that auto-populates session.log on every READ, WRITE, SHELL action

- plugins/mcp-server/config.json — MCP manifest for agent discovery

- Test suite: test_mcp_server.py — minimum 20 tests covering tool exposure, interception, classification, and logging

- docs/mcp-integration.md — adoption guide for Claude Code, Cursor, and generic MCP clients

### MCP Tool Surface

| Tool Name | Description | Auto-logs |
| --- | --- | --- |
|  | Run all 35 drift checks; return structured JSON report | CHECK |
|  | Run 7-step pre-flight for a given task description | CHECK |
|  | Read a file — logs READ to session.log before returning content | READ |
|  | Write a file — classifies against dangerous_patterns, logs WRITE, blocks if restricted | WRITE |
|  | Run a shell command — pre-execution classification; blocks or warns before running | SHELL |
|  | Return current active task from conductor | — |
|  | Mark active task complete with evidence | — |
|  | Generate behavioral report card from current session.log | — |
|  | Return structured audit of dangerous commands in session | — |

The key design constraint: drifter_write_file and drifter_shell must classify against dangerous_patterns.toml BEFORE execution and return a structured refusal if the command is blocked. Post-hoc auditing is not enforcement.

## 3.2  Pre-Execution Shell Guard

The existing ShellGuard classifies commands correctly but is only called retroactively during drifter audit. This task wires it into the execution path.

### Deliverables

- src/drifter/shell_guard.py — Add ShellGuard.enforce(command) method that raises DangerousCommandError on block, returns Classification for warn/allow

- src/drifter/errors.py (new) — DangerousCommandError, ApprovalRequiredError with structured metadata (command, pattern, reason)

- plugins/mcp-server/interceptor.py — Calls ShellGuard.enforce() on every drifter_shell call; propagates structured error to agent as MCP error response

- Update test_shell_guard.py: add tests for enforce(), DangerousCommandError, and confirm blocked commands never reach subprocess

## 3.3  Auto-Populated Session Log

With the MCP server in place, every agent action flows through the interceptor and is logged automatically. The behavioral checks (ReadBeforeWrite, TestAfterWrite, DriftCheckAfterWrite, NoRush) become real enforcement rather than honor-system observers.

### Behavioral Check Hardening

- ReadBeforeWriteCheck — Enforce: block drifter_write_file if the file has not appeared in a preceding drifter_read_file call in the current session

- TestAfterWriteCheck — Enforce: flag with error severity if session ends (drifter_session_report called) without a test run after the last WRITE

- DriftCheckAfterWriteCheck — Enforce: flag with error severity if drifter_check has not been run since the last WRITE

- NoRushCheck — Enforce: warn if WRITE:CHECK ratio exceeds 3:1, error if it exceeds 10:1

## 3.4  Pre-Flight Step 6 Fix

Step 6 currently hardcodes passed: True. Replace with a genuine existence scan.

### Implementation

- Accept an optional  argument on  — a keyword or module name to grep before proceeding

- If the keyword is provided, run a bounded rglob search across src/ with a 2-second timeout

- Return passed: True if the search completes cleanly (even with zero results), passed: False only on timeout or exception

- Update pre_flight.py docstring, session-protocol.md, and README step counts — PreFlightSyncCheck will enforce consistency

## 3.5  GitCommitApprovalCheck Hardening

The current string-match check is trivially satisfied. Add a lightweight approval ledger.

### Deliverables

- .drifter/approvals.log — Append-only ledger: each line is a timestamp + SHA of the staged diff + approver identity

- drifter approve (new CLI command) — Human runs this; it hashes the current staged diff and appends to approvals.log

- GitCommitApprovalCheck — Updated to cross-reference the most recent commit's diff hash against approvals.log; string-match fallback for legacy repos

- MCP tool: drifter_approve — surfaces the approve command to the agent UI for human to click-confirm

# 4. Phase 3 — Intelligence Layer (Weeks 4–6)

Phase 3 adds semantic memory and pattern recognition across sessions. The goal is to make Drifter aware of project history — what has been tried, what broke, what succeeded — without requiring a heavyweight memory system.

## 4.1  Digest Index with Semantic Search

The docs/digests/ directory already stores session records. Phase 3 adds a lightweight SQLite-backed full-text search index so agents can query past sessions by concept rather than filename.

### Deliverables

- src/drifter/digest_index.py (new) — SQLite FTS5-backed index; auto-updated when drifter check runs and a new digest is detected

- drifter search "<query>" (new CLI command) — returns ranked digest snippets matching the query

- drifter_search MCP tool — exposes digest search to the agent; agent can ask 'what happened last time we touched the conductor?' before writing

- DigestStalenessCheck updated: also flags digests that are not indexed (index out of sync)

- pyproject.toml optional dependency: sqlite-fts4 already declared; update to sqlite-fts5 with graceful fallback

## 4.2  Pattern Memory — Recurring Drift Detection

Track which checks fire most frequently across sessions and surface the top recurring violations as a project-specific risk profile.

### Deliverables

- src/drifter/pattern_memory.py (new) — Reads historical session scores from the Drift Score History table in project-conductor.md; extracts recurring check failures

- drifter patterns (new CLI command) — prints: 'Top 5 recurring violations in this project: [list]'

- drifter_patterns MCP tool — pre-flight step 4.5: agent queries patterns before coding so it knows what this project tends to break

- PatternMemoryCheck (new check) — warns if the current session is repeating a violation that has appeared in 3+ prior sessions without resolution

## 4.3  Cross-Session Dependency Tracking

The conductor tracks task dependencies with Depends On fields but does not verify them at runtime. Add a dependency resolver that checks whether a task's declared dependencies are actually complete before allowing it to become active.

### Deliverables

- src/drifter/conductor.py — Add resolve_dependencies(task_id) method; returns list of unmet dependencies

- ConductorHealthCheck — Extended: also flags if active task has unmet dependencies in the Completed Tasks table

- drifter conductor next — Currently returns a static hint; replace with dependency-aware task suggestion based on what is unblocked

## 4.4  Blocked Task Expiry

Blocked tasks currently sit in the conductor indefinitely. Add a staleness policy so long-blocked tasks are automatically flagged for human review.

- Blocked task entries gain an optional blocked_since: YYYY-MM-DD field

- BlockedTaskExpiryCheck (new check) — warns if a blocked task has been blocked for > 14 days (configurable in drifter.toml as max_blocked_days)

- drifter conductor show — updated to display blocked task age alongside reason

# 5. Phase 4 — Ecosystem (Weeks 7–9)

Phase 4 makes Drifter installable, extensible, and visible. Custom check APIs, CI/CD hardening, PyPI packaging, and the Kimi CLI plugin all land here.

## 5.1  Custom Check Plugin API (ENFORCE-001 resolution)

The architecture.md documents a custom check extension point, but the import boundary check (ENFORCE-001) is not implemented. Phase 4 delivers both the API and the enforcement.

### Deliverables

- src/drifter/plugin_loader.py (new) — loads Check classes from paths declared in drifter.toml [[drifter.plugins]] entries; validates they implement the Check protocol

- ImportBoundaryCheck (new check, resolves ENFORCE-001) — reads [boundaries] section from drifter-manifest.toml; validates that src/drifter/ modules only import from declared dependencies

- CircularImportCheck (new check, resolves ENFORCE-002) — builds import graph via AST; flags cycles

- docs/custom-checks.md — step-by-step guide for writing, registering, and testing a custom check

- Example custom check: examples/checks/no_print_statements.py — canonical reference implementation

## 5.2  CI/CD Hardening

GitHub Actions reporter exists; make it a first-class CI gate.

### Deliverables

- drifter-action/action.yml (new) — GitHub Action that runs drifter check on every PR; fails the check if score < threshold

- drifter check --exit-zero flag — for gradual adoption: always exits 0 but still annotates

- drifter check --baseline <file> — compare against a stored baseline; only fail on regressions, not pre-existing drift

- docs/ci-integration.md — recipes for GitHub Actions, GitLab CI, and generic CI systems

- drifter baseline save / drifter baseline diff (new CLI commands)

## 5.3  Kimi CLI Plugin (PLUG-001)

Wire Drifter into Kimi CLI as a pre-session hook, with the same pre-execution interception pattern as the MCP server but adapted to Kimi's tool-call API.

- plugins/kimi-cli/hook.py — pre-session hook that runs drifter preflight and blocks session start if score < threshold

- plugins/kimi-cli/interceptor.py — same interceptor pattern as MCP server, adapted to Kimi's tool-call signature

- docs/kimi-integration.md

## 5.4  PyPI Release Packaging

Fix the issues blocking a clean PyPI release.

| Fix | Detail |
| --- | --- |
| Fix pyproject.toml homepage URL | Change from github.com/hox/drifter to github.com/Theohox/Drifter |
| Update check count claims | README and manifest claim 33; actual count is 35. Run drifter check on itself and resolve ClaimSyncCheck findings before release. |
| Add CHANGELOG.md | Required for PyPI; auto-generated from archive/ task records using drifter generate (FEAT-004) |
| Implement drifter generate (FEAT-004) | Auto-generates CHANGELOG.md from docs/archive/*.md frontmatter; resolves the backlog item |
| Pin minimum Python to 3.10 | Already declared; add tox.ini matrix to test 3.10, 3.11, 3.12, 3.13 |
| Add wheel and sdist to release workflow | GitHub Actions release workflow: build, test, publish to PyPI on tag push |

# 6. Phase 5 — Observability (Weeks 10–12)

Phase 5 surfaces Drifter's data in visual and aggregate form — drift trends over time, team-level audit, and multi-repo federation for organizations running Drifter across many projects.

## 6.1  Drift Trend Dashboard

The Drift Score History table in project-conductor.md already contains time-series data. Phase 5 renders it.

- drifter dashboard (new CLI command) — renders an ASCII sparkline of drift score history directly in the terminal; no dependencies required

- drifter dashboard --html — generates a self-contained HTML file with a Chart.js trend line, check frequency breakdown, and session timeline

- DashboardCheck (new check) — warns if drift score has declined by > 10 points across the last 5 sessions (regression signal)

## 6.2  Team Audit Mode

For teams where multiple developers run Drifter against the same repo, add a shared audit log that survives git pull.

- .drifter/team-audit.jsonl — append-only JSONL file; each line is a session summary (timestamp, user, score, check results, task ID)

- drifter audit --team — reads team-audit.jsonl and produces a per-author violation frequency table

- SessionLogger updated: if team mode is enabled in drifter.toml, write session summary to team-audit.jsonl on session-report

- TeamAuditCheck (new check) — flags if a team member has not run drifter check in > N days (configurable)

## 6.3  Multi-Repo Federation

Organizations running Drifter across many repos need aggregate visibility. This is a lightweight federation layer, not a SaaS platform.

- drifter.federation.toml (new config file) — declares a list of local or remote repo paths to aggregate

- drifter federation check (new command) — runs drifter check --score on each federated repo and prints a summary table

- drifter federation report --html — multi-repo HTML dashboard: per-repo score, top violations, trend arrows

- No network calls; all federation is local file paths or SSH-accessible mounts. Privacy-first by design.

# 7. Existing Backlog Resolution

The following items are carried from the existing project-conductor.md Blocked/Future Tasks. Each is resolved by a specific phase in this SOW.

| ID | Description | Resolved In |
| --- | --- | --- |
| ENFORCE-001 | ImportBoundaryCheck — AST-based import validation against manifest [boundaries] | Phase 4 |
| ENFORCE-002 | CircularImportCheck — AST import graph cycle detection | Phase 4 |
| FEAT-004 | drifter generate — CHANGELOG auto-generation from archive/ frontmatter | Phase 4 |
| FEAT-005 | Trend-based file size enforcement — growth-percentage threshold vs hard limits | Phase 3 |
| FEAT-003 | Memory layer (claude-mem inspired) — if digest search proves insufficient | Backlog |
| PLUG-001 | Kimi CLI plugin | Phase 4 |
| PLUG-002 | MCP server plugin | Phase 2 |

# 8. Testing Standards

Every deliverable in this SOW must meet the testing standards already established by the existing test suite. No exceptions.

| Standard | Requirement |
| --- | --- |
| Test coverage | Every new Check class must have a test file following the existing pattern: tmp_path fixture, positive case (detects violation), negative case (clean repo) |
| MCP server tests | Every MCP tool must have tests for: (1) clean execution, (2) blocked command refusal, (3) session.log auto-population, (4) structured error response on block |
| Shell guard tests | enforce() must be tested to confirm blocked commands never reach subprocess.run — use mock.patch to verify subprocess is never called on blocked input |
| Behavioral check tests | The four behavioral checks must be tested end-to-end: populate session.log via SessionLogger, run check, verify correct issue count and severity |
| Regression gate | drifter check run on the Drifter repo itself must score 100/100 before any phase is marked complete. ClaimSyncCheck must be green — all numerical claims must match actual counts. |
| Performance | drifter check must complete in < 5s on the Drifter repo itself throughout all phases. Add a timed smoke test to CI. |

# 9. Conductor Integration

This SOW is designed to be loaded directly into Drifter's own project-conductor.md. The following task IDs are pre-assigned using Drifter's semantic ID convention so they can be scheduled without renaming.

| Task ID | Name (for conductor entry) |
| --- | --- |
| PLUG-002 | MCP server plugin — tool surface, interceptor, auto-logging |
| ENFORCE-003 | ShellGuard.enforce() + DangerousCommandError + MCP pre-execution block |
| ENFORCE-004 | Behavioral check hardening — ReadBeforeWrite, TestAfterWrite, DriftCheck, NoRush as real gates |
| FIX-002 | Pre-flight Step 6 — replace always-pass with bounded grep scan |
| FIX-003 | GitCommitApprovalCheck — diff-hash ledger + drifter approve command |
| FIX-004 | pyproject.toml URL + check count claim sync + ClaimSyncCheck green |
| FEAT-006 | Digest index — SQLite FTS5 + drifter search command + drifter_search MCP tool |
| FEAT-007 | Pattern memory — recurring drift detection + drifter patterns command |
| ENFORCE-001 | ImportBoundaryCheck — AST import validation against manifest [boundaries] |
| ENFORCE-002 | CircularImportCheck — AST import graph cycle detection |
| FEAT-004 | drifter generate — CHANGELOG from archive/ frontmatter |
| FEAT-008 | Dependency resolver — conductor next with unmet-dep awareness |
| FEAT-009 | BlockedTaskExpiryCheck — staleness policy for blocked tasks |
| PLUG-001 | Kimi CLI plugin — hook.py + interceptor.py |
| CI-001 | drifter-action/action.yml — GitHub Action + baseline commands |
| PYPI-001 | PyPI release packaging — tox matrix, wheel, sdist, release workflow |
| OBS-001 | drifter dashboard — ASCII sparkline + HTML export |
| OBS-002 | Team audit mode — team-audit.jsonl + drifter audit --team |
| OBS-003 | Multi-repo federation — drifter.federation.toml + federation commands |

Phase 2 tasks (PLUG-002, ENFORCE-003, ENFORCE-004, FIX-002, FIX-003, FIX-004) should be scheduled immediately. The remaining phases follow in order, one active task at a time per the session protocol.

# 10. Design Constraints

These constraints are non-negotiable. Any implementation that violates them should be rejected at code review.

### Enforcement must be pre-execution, not post-hoc

A check that fires after a dangerous command runs is not enforcement — it is logging. ShellGuard.enforce() must intercept before subprocess.run is called. The MCP interceptor must classify before returning tool results.

### Zero mandatory runtime dependencies for core checks

The existing architecture correctly requires only tomli for Python < 3.11. The MCP server, digest index, and dashboard may have optional dependencies but must degrade gracefully when absent. drifter check must always run with pip install drifter only.

### Drifter must pass its own checks at 100/100 before each phase ships

ClaimSyncCheck, ManifestSyncCheck, PreFlightSyncCheck, and all behavioral checks must be green. The manifest check count must match the actual implementation count. The README check count claim must match. No shipping with known self-drift.

### The document type system must not drift

AGENTS.md stays a Constitution. project-conductor.md stays a Backlog. architecture.md stays a Snapshot. No new document types without a corresponding mutation rule added to docs/document-types.md.

### Privacy-first by default

Team audit mode and federation are opt-in, local-only, and produce no network calls. session.log, team-audit.jsonl, and approvals.log are .gitignored by default in drifter init. No telemetry of any kind.

### One active task at a time

This SOW defines 19 task IDs. They must be scheduled one at a time through the conductor. ConductorHealthCheck will enforce this. The temptation to implement multiple Phase 2 tasks in a single session must be resisted — that is how CHECK-003's protocol violations happened.

# Appendix — Complete File Inventory

All files created or modified by this SOW, organized by phase.

| File | Purpose | Action |
| --- | --- | --- |
|  | FastMCP server exposing Drifter CLI as MCP tools | New |
|  | Pre-execution tool call interceptor + auto-logger | New |
|  | MCP manifest for agent discovery | New |
|  | Add enforce() method + DangerousCommandError | Modify |
|  | DangerousCommandError, ApprovalRequiredError | New |
|  | Step 6: replace always-pass with bounded grep scan | Modify |
|  | Add drifter approve command | Modify |
|  | Append-only approval ledger (gitignored) | New |
|  | MCP server and interceptor tests (20+ tests) | New |
|  | SQLite FTS5 digest search index | New |
|  | Recurring drift pattern extractor | New |
|  | Add resolve_dependencies(), improved next_task() | Modify |
|  | Add BlockedTaskExpiryCheck, extend ConductorHealthCheck | Modify |
|  | Add PatternMemoryCheck | Modify |
|  | Custom check plugin loader with protocol validation | New |
|  | Add ImportBoundaryCheck, CircularImportCheck | Modify |
|  | GitHub Action CI gate | New |
|  | Kimi CLI pre-session hook | New |
|  | Kimi CLI tool call interceptor | New |
|  | Auto-generated from archive/ (drifter generate) | Generated |
|  | ASCII sparkline + HTML drift trend dashboard | New |
|  | Team session audit log (gitignored) | New |
|  | Multi-repo federation config | New |
|  | MCP adoption guide | New |
|  | Custom check authoring guide | New |
|  | CI/CD integration recipes | New |
|  | Kimi CLI integration guide | New |